Synopsis

“A compact PCB based solution for accurately sensing and monitoring air quality in real time.”

Group Members:

Aaryan Sharma
Ashutosh Swamy
Naman Vangani

Shlok Parge

Under the Guidance of

Prof. Manisha Kuveskar

The entire project has been sponsored by ChipIOT Embedded Solutions

In partial fulfillment of

Int. B.Tech. ECE (AI&ML)
T.Y. Diploma

ABSTRACT

Air quality is crucial for public health and environmental balance, yet pollution from industrialization, urban growth, and vehicles continues to rise, causing respiratory problems, cardiovascular diseases, allergies, and contributing to issues like smog and climate change. Most people remain unaware of daily pollution levels due to the lack of affordable personal monitoring tools. This project presents a compact, low-cost air quality monitoring device that uses advanced sensors to measure PM2.5, PM10, CO, CO₂, temperature, and humidity, providing real-time, accurate data through a simple interface. The system helps users take timely actions such as improving ventilation or reducing outdoor exposure and is suitable for homes, schools, offices, hospitals, and public spaces. By making monitoring accessible, it promotes awareness, healthier living, and supports broader environmental conservation efforts.

KEYWORDS

Air Quality Index (AQI), ESP32, SEN55, IoT System, PM0.5, PM1.0, PM2.5, PM4.0, PM10, Volatile Organic Compounds (VOCs).

INTRODUCTION

Air quality has become a growing concern due to rapid urbanization, industrial activities, and rising pollution levels that directly affect human health and environmental stability. Continuous and accurate monitoring is essential to understand changing environmental conditions, detect harmful pollutants, and implement timely measures to safeguard public well-being. This project aims to design a portable, intelligent, and user-friendly system capable of detecting and evaluating various air pollutants in real time with high precision. By combining modern sensing technologies with IoT-based connectivity, the system not only measures pollutant levels but also stores historical data, allowing users to observe long-term trends, analyze patterns, and assess the impact of different environmental factors. Through cloud integration and mobile accessibility, the system enables users to remotely monitor air quality, identify pollution sources, and receive alerts during high-risk conditions. Overall, the project empowers individuals, communities, and organizations to make informed decisions, improve their surroundings, and contribute to creating healthier and more sustainable living environments.

LITERATURE SURVEY

Zhang and Woo presented an IoT-based air quality monitoring and prediction system using both mobile and fixed sensors to improve spatial coverage. Their approach provided accurate forecasting but required constant cloud connectivity and high power, making it less suitable for small portable devices. [1]

Zheng et al. developed a low-power wide-area (LPWA) air quality monitoring system that achieved long-range communication. However, the system suffered from higher latency and slower updates, which reduced its usefulness for detecting quick changes in nearby air quality. [2]

Chen et al. proposed a participatory PM2.5 monitoring framework that relied on citizen-operated sensors. While it increased data volume and public involvement, inconsistent sensor quality and uncontrolled sampling conditions caused variations in accuracy. [3]

Hu et al. created a fine-grained sensing network for smart cities, showing strong scalability and wide coverage. Despite this, the system depended on expensive sensor nodes and centralized cloud servers, limiting its adoption for personal or low-budget use. [4]

Bulot et al. conducted laboratory tests on low-cost particulate matter sensors and found that they can capture pollution spikes effectively. Over time, however, accuracy declined due to humidity and particle composition issues, highlighting the need for calibration. [5]

Alfano et al. carried out a large review of low-cost air quality sensors and support the idea that affordable sensors require frequent calibration. They also noted that environmental changes, such as temperature and humidity, significantly affect readings. [6]

González et al. developed a LoRa-based wireless network for city-wide monitoring, capable of covering large distances. But the system’s size, infrastructure, and complexity made it inconvenient for individual, personal monitoring applications. [7]

Alvear-Puertas et al. designed a vehicle-mounted portable air quality device that improved mobility and coverage. Even though it was more flexible, it still needed continuous power from the vehicle and lacked detailed particulate matter classification. [8]

Cho et al. worked on reducing sensor noise and improving air quality readings using advanced filtering methods. Their system did improve accuracy but was mainly suited for fixed locations rather than handheld or portable devices. [9]

Buelvas emphasized the importance of data quality and reliability in IoT-based environmental systems. The study highlighted how poor calibration practices and inconsistent sensor behaviour reduce trust in long-term air quality data from low-cost sensors. [10]

PROPOSED PROJECT

The proposed device thus bridges the gap between industrial monitoring systems and personal environmental awareness tools by offering precision, convenience, and accessibility, encouraging healthier lifestyle choices and greater public engagement in environmental protection.

Sen55

ESP32

The proposed system focuses on creating a compact and efficient air quality monitoring device that continuously tracks and analyzes environmental conditions in real time. It measures key air quality parameters, calculates the Air Quality Index (AQI), and presents the results through a dedicated mobile application. This setup ensures users receive instant updates and insights on surrounding air quality, promoting awareness of environmental changes and their effects on health. Designed for accuracy and convenience, the project aims to provide a practical and accessible solution for everyday air quality monitoring.

FEASIBILITY STUDY

The feasibility study evaluates the practicality and effectiveness of the proposed air quality monitoring system. The analysis confirms that the project is operationally viable, as the system can function reliably in real-time conditions with minimal maintenance. Economically, the components are affordable and easily available in the market, making the project cost-effective and suitable for large-scale implementation. From a technical standpoint, the design is straightforward and compatible with commonly used hardware and mobile platforms, ensuring easy deployment and user accessibility. Overall, the system is feasible for development, implementation, and real-world application.

METHODOLOGY

The methodology for this project involves a structured approach to designing, developing, and testing an IoT-enabled air quality monitoring system capable of delivering accurate, real-time environmental data. The process begins with component selection, where the ESP32-WROOM-32 microcontroller and the SEN55 environmental sensor are chosen for their performance, reliability, and suitability for continuous monitoring. After selecting the hardware, the next step is system integration, which involves connecting the SEN55 sensor to the ESP32 and ensuring stable digital communication for the transfer of particulate matter, VOC, temperature, and humidity readings.

Once the hardware connections are established, the firmware development phase begins. In this stage, the ESP32 is programmed to collect sensor data at regular intervals, filter and validate the readings, and apply Air Quality Index (AQI) calculations. Efficient data-handling techniques and calibration routines are implemented to ensure accuracy. Following this, the device is equipped with IoT functionality by developing code for wireless data transmission using the ESP32’s built-in Wi-Fi capabilities.

The next phase focuses on creating the mobile application interface that receives the processed data from the device. The app is designed to display live air quality metrics, graphs, and alerts in a clear and user-friendly format. Lightweight communication protocols are used to ensure fast updates and low latency between the hardware and the app.

After the hardware, firmware, and application development are complete, the assembled system undergoes testing and validation. This includes checking sensor accuracy, assessing AQI calculations, verifying wireless transmission reliability, and ensuring stable long-term operation in both indoor and outdoor environments. Any errors or inconsistencies are corrected through iterative refinement.

Finally, the system is evaluated for portability, energy efficiency, and usability. Adjustments are made to the enclosure design, power management, and interface layout to ensure the device is practical for everyday use. Through this step-by-step development process, the methodology ensures that the project results in a functional, reliable, and scalable air quality monitoring system capable of providing meaningful insights into environmental health.

Weekly Report

AUG 1–15: Topic Selection & Basic Understanding

- Explored different project ideas and decided to work on air quality monitoring.

- Researched why air quality has become a major issue globally and in India.

- Studied basic concepts such as AQI, particulate matter, VOCs, and their health effects.

- Read general articles and government websites to understand pollution trends.

AUG 16–31: Background Study & Existing Solutions

- Researched existing air monitoring systems used by government and private companies.

- Compared features, limitations, and gaps in current products/apps.

- Started exploring IoT-based air monitoring systems at a high level.

- Collected initial points for synopsis introduction and problem statement.

SEP 1–15: Literature Review & Paper Collection

- Gathered research papers related to IoT-based air quality monitoring.

- Identified common methods used in studies and their limitations.

- Learned the basics of AQI standards (Indian AQI, US AQI).

- Made notes for literature review and objective formulation.

SEP 16–30: Component Exploration (Basic Only) & Synopsis Drafting

- Looked at possible sensors (SEN55, PMS5003, SDS011) just to understand options.

- Explored ESP32 and microcontroller basics without deep technical work.

- Created the structure for the synopsis: Abstract, Introduction, Objectives, Methodology.

- Drafted the first version of methodology (high level and theoretical).

OCT 1–15: Writing & Refining the Synopsis

- Wrote detailed sections: Introduction, Literature Review, Problem Statement.

- Added points on environmental impact, project need, and scope.

- Refined conceptual methodology — how the system will work in theory.

- Corrected structure, added keywords, and improved flow.

OCT 16–31: Final Editing & Completion

- Completed remaining sections: Expected outcomes, Project scope, Timeline.

- Did final proofreading, formatting, and corrections.

- Prepared the final version of the synopsis for submission.

- Ensured all research content was clear, simple, and non-technical as required.

HARDWARE REQUIREMENTS

The following is our hardware requirements:

| Name | Details |
| --- | --- |
| Microcontroller | ESP32-WROOM-32 |
| Sensor | SEN55 Environmental Sensor |
| Power Supply | 5V Supply (USB or adapter) |
| Display | Web Interface (Software-based) |
| Connectivity | Wi-Fi (ESP32) |

SOFTWARE REQUIREMENTS

The following is our software requirements:

| Name | Details |
| --- | --- |
| Operating System | Windows |
| Platform | Android Application |
| Development Environment | ESP IDF |
| Language | Embedded C, Python |

FEATURES

• Provides real-time data on air quality, helping users stay informed about environmental conditions.
• Compact and cost-effective solution.
• User-friendly web interface for easy monitoring of AQI.

• Enables timely interventions and protective measures during periods of poor air quality.

• Supports data-driven decision-making for environmental agencies and policymakers.

• Contributes to public health by raising awareness and promoting cleaner air initiatives.

COST ESTIMATION

Cost of entire project is between ₹5000-₹7000

BIBILOGRAPHY

[1] D. Zhang and S. S. Woo, “Real Time Localized Air Quality Monitoring and Prediction Through Mobile and Fixed IoT Sensing Network,” IEEE Access, vol. 8, pp. 89584–89594, 2020. https://doi.org/10.1109/ACCESS.2020.2993547

[2] K. Zheng, S. Zhao, Z. Yang, X. Xiong and W. Xiang, “Design and Implementation of LPWA-Based Air Quality Monitoring System,” IEEE Access, vol. 4, pp. 3238–3245, 2016. https://doi.org/10.1109/ACCESS.2016.2582153

[3] L.-J. Chen, Y.-H. Ho, H.-C. Lee, H.-C. Wu, H.-M. Liu, H.-H. Hsieh and S.-C. C. Lung, “An Open Framework for Participatory PM2.5 Monitoring in Smart Cities,” IEEE Access, vol. 5, pp. 14441–14454, 2017. https://doi.org/10.1109/ACCESS.2017.2723919

[4] Z. Hu, Z. Bai, K. Bian, T. Wang and L. Song, “Real-Time Fine-Grained Air Quality Sensing Networks in Smart City: Design, Implementation, and Optimization,” IEEE Internet of Things Journal, vol. 6, no. 5, pp. 7526–7542, Oct. 2019. https://doi.org/10.1109/JIOT.2019.2900751

[5] F. M. J. Bulot, S. J. Johnston, G. W. Basford, M. H. Easton, R. M. Foster, N. L. Morris, A. K. Cox, J. L. Loxham and M. C. R. Stacey, “Laboratory Comparison of Low-Cost Particulate Matter Sensors to Measure Transient Events of Pollution,” Sensors, vol. 20, no. 8, p. 2219, 2020. https://doi.org/10.3390/s20082219

[6] B. Alfano, A. Barretta, A. Del Giudice, F. De Vito, A. Di Francia, M. Esposito and R. Veneri, “A Review of Low-Cost Particulate Matter Sensors from the Consumer Market,” Sensors, vol. 20, no. 17, p. 4802, 2020. https://www.ncbi.nlm.nih.gov/pmc/articles/PMC7730878/

[7] E. González, F. Pérez, J. Fernández, J. L. Blanco, M. P. Escobedo and J. R. Villar, “LoRa Sensor Network Development for Air Quality Monitoring,” Sensors, vol. 20, no. 21, p. 6225, 2020. https://www.mdpi.com/1424-8220/20/21/6225

[8] V. E. Alvear-Puertas, D. C. Mejía-Bustos, C. R. Porras-Salazar and F. J. Quiroga-Torres, “Smart and Portable Air-Quality Monitoring IoT Low-Cost Devices in Vehicles,” Sensors, vol. 22, no. 18, p. 7015, 2022. https://www.mdpi.com/1424-8220/22/18/7015

[9] H. Cho, H. Kim, J. Lee, J. Shin and D. Y. Kim, “Practical Particulate Matter Sensing and Accurate Measurement Using Low-Cost Sensors: Noise Reduction, Calibration, and Field Deployments,” Sensors, vol. 21, no. 18, p. 6162, 2021. https://www.mdpi.com/1424-8220/21/18/6162

[10] J. Buelvas, “Data Quality in IoT-Based Air Quality Monitoring Systems: A Systematic Mapping Study,” Water, Air, & Soil Pollution, vol. 234, no. 2, 2023. https://link.springer.com/article/10.1007/s11270-023-06127-9

[11] Sensirion AG, “SEN55 Environmental Sensor Module Datasheet,” Sensirion, Switzerland, 2023. https://sensirion.com/media/documents/6791EFA0/62A1F68F/Sensirion_Datasheet_Environmental_Node_SEN5x.pdf

[12] Espressif Systems, “ESP32-WROOM-32 Technical Reference Manual,” Espressif Systems, Shanghai, China, 2022. https://www.espressif.com/sites/default/files/documentation/esp32_technical_reference_manual_en.pdf